Week 6 Team Meeting

|  |  |  |  |
| --- | --- | --- | --- |
| Minutes | 9/04/2018 | 10:30-12:30 | amdc 401 |

|  |  |
| --- | --- |
| Meeting called by | Lyndon |
| Type of meeting | Team Meeting |
| Facilitator | Lyndon |
| Note taker | Keagan Foster |
| Timekeeper |  |
| Attendees | Liam, Lyndon, Keagan, Krishna, Ayub, Dineth, Kosala |

## Agenda topics

|  |  |  |
| --- | --- | --- |
| 5 min | Action Items Last Week |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Discussion |  | | |
|  | | | |
|  | | | |

|  |  |  |
| --- | --- | --- |
| 5 min | Lasts weeks Progress |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Discussion |  | | |
|  | | | |

|  |  |  |
| --- | --- | --- |
| 25 min | Design and Architecture |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Discussion | * Split tasks regarding casting screen to be done in first semester (TCP/IP, device comms, Video Streaming) | | |
| * Learning required for networking to use libraries in aiding with casting screen (using wifi) | | | |
| * Probably use UDP for video streaming as its faster | | | |
| * Decision between using QT c++ vs Android, libraries given to us are QT but team members are more comfortable with java | | | |
| * Plan for development of device comms | | | |
| * Study up on software architecture, mainly patterns | | | |

|  |  |  |
| --- | --- | --- |
| 10 min | Sprint Planning |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Discussion | * Sprint overview posted in images on meetings notes channel on slack | | |
| * Sprint 0 ends week 6, tasks listed | | | |
| * Sprint 1 week 7-9 focuses on video streaming | | | |
| * Sprint 2 week 10-12 focuses on switching views and delivers video demonstration | | | |
| * Semester 2 sprint planning occurs during winter, with sprint in winter | | | |

|  |  |  |
| --- | --- | --- |
| 10 min | Peer Reviews |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Discussion | * Do this week, email to Jun | | |

|  |  |  |
| --- | --- | --- |
| 5 min | Issues |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Discussion |  | | |
|  | | | |